ParikshaSetu

National Free Competitive Exam Coaching Platform

RISK REGISTER (LIVE)

Project, Technical, Operational, Security & Compliance Risks

| Document Version | v1.0 — Initial Baseline |
| --- | --- |
| Document Status | Living Document — Review Bi-Weekly |
| Based On | PRD Risk Register + All Architecture Documents |
| Date | 19 August 2026 |
| Classification | Confidential — Government Submission |

"Identify early. Mitigate continuously. Never surprise the Ministry."

# 1. INTRODUCTION

## 1.1 Purpose

This Risk Register is the living inventory of risks that could affect the successful delivery, operation, security, or reputation of ParikshaSetu. It is reviewed regularly, owned by the Project/Program leadership, and used to drive mitigation actions and governance decisions.

## 1.2 Risk Scoring

Likelihood and Impact are scored 1 (Low) to 5 (Critical). Risk Score = Likelihood × Impact. Colour coding:

| 15–25 | Critical — Immediate attention, executive visibility |
| --- | --- |
| 8–14 | High — Active mitigation required, tracked weekly |
| 4–7 | Medium — Monitored, mitigation planned |
| 1–3 | Low — Accepted or routinely managed |

## 1.3 Status Definitions

- Open — Risk is active; mitigation in progress or not started

- Mitigating — Actions underway; residual risk still material

- Monitoring — Mitigation in place; watching for changes

- Closed — Risk no longer applicable or fully accepted with residual noted

- Accepted — Conscious decision to accept residual risk

# 2. RISK REGISTER

## 2.1 Technical & Architecture Risks

| ID | Risk Description | L | I | Score | Mitigation | Owner / Status |
| --- | --- | --- | --- | --- | --- | --- |
| T-01 | Server / platform overload at launch due to high demand | 4 | 5 | 20 | Pre-scale 2× expected load; rate-limit registrations in waves; load test before launch | Platform Lead Open |
| T-02 | Live class concurrent viewers exceed SFU capacity | 3 | 5 | 15 | HLS + YouTube overflow; rigorous load testing; capacity planning; auto-scale | Live Class Owner Mitigating |
| T-03 | AI model latency or accuracy issues at scale | 3 | 4 | 12 | Caching; quantisation; fallback responses; continuous evaluation set; model versioning | AI Lead Mitigating |
| T-04 | GPU capacity or cost constraints for AI | 3 | 4 | 12 | Model tiering; request batching; caching; NIC GPU quota planning | AI + Platform Open |
| T-05 | Vendor lock-in on live streaming provider | 3 | 3 | 9 | Abstract behind internal interface; prefer open WebRTC/HLS standards | Architecture Monitoring |
| T-06 | Operational complexity of many microservices | 3 | 3 | 9 | Start coarser; split only when needed; strong platform tooling & observability | Architecture Monitoring |
| T-07 | Aadhaar / DigiLocker API downtime affecting registration | 2 | 3 | 6 | Mobile OTP is primary; Aadhaar optional; graceful fallback | Auth Owner Monitoring |

## 2.2 Content & Quality Risks

| ID | Risk Description | L | I | Score | Mitigation | Owner / Status |
| --- | --- | --- | --- | --- | --- | --- |
| C-01 | Low-quality or incorrect content from teachers | 3 | 4 | 12 | Strict 5-step verification; expert review; student ratings; rapid unpublish path | Content Ops Mitigating |
| C-02 | Political pressure to include unqualified teachers | 3 | 4 | 12 | Ministry-appointed independent expert panel controls verification | Content + Ministry Monitoring |
| C-03 | Teacher exodus if honorarium not competitive | 3 | 4 | 12 | Clear honorarium structure; recognition & branding for teachers | Content + Commercial Open |
| C-04 | Content piracy / unauthorised redistribution | 4 | 2 | 8 | DRM on downloads; watermarking; content is free so incentive is lower | Media + Security Monitoring |

## 2.3 Project & Delivery Risks

| ID | Risk Description | L | I | Score | Mitigation | Owner / Status |
| --- | --- | --- | --- | --- | --- | --- |
| P-01 | Slow government approval cycles delaying launch | 4 | 4 | 16 | Submit with working MVP; parallel state partnerships; clear escalation path | Program Lead Open |
| P-02 | Scope creep from additional exam or feature demands | 4 | 3 | 12 | Strict change control; phase-gate prioritisation; explicit non-goals in PRD | Product + Program Monitoring |
| P-03 | Key person dependency in architecture or AI | 3 | 4 | 12 | Documentation; pair ownership; knowledge sharing; ADRs | CTO / Architecture Mitigating |
| P-04 | Insufficient NIC capacity or quota delays | 3 | 4 | 12 | Early engagement with NIC; capacity forecasts; phased growth | Platform + NIC Liaison Open |

## 2.4 Security, Privacy & Compliance Risks

| ID | Risk Description | L | I | Score | Mitigation | Owner / Status |
| --- | --- | --- | --- | --- | --- | --- |
| S-01 | Data breach or major privacy incident | 2 | 5 | 10 | Defence-in-depth; encryption; least privilege; VAPT; incident response; DPDP alignment | Security Lead Mitigating |
| S-02 | Non-compliance with DPDP Act 2023 | 2 | 5 | 10 | Privacy by design; consent flows; parental consent; data localisation; DPIA | Privacy Lead Mitigating |
| S-03 | Credential stuffing / account takeover wave | 3 | 4 | 12 | Rate limiting; anomaly detection; optional step-up verification; session monitoring | Security + Auth Mitigating |
| S-04 | Insider threat (malicious or negligent admin) | 2 | 5 | 10 | Least privilege; audit logging; dual control for critical actions; background checks | Security + HR Monitoring |

## 2.5 Operational & External Risks

| ID | Risk Description | L | I | Score | Mitigation | Owner / Status |
| --- | --- | --- | --- | --- | --- | --- |
| O-01 | Competing platforms lobby against government free offering | 3 | 3 | 9 | Platform is free & government-backed; private sector cannot block policy | Program + Ministry Accepted |
| O-02 | SMS gateway cost or delivery failure at scale | 3 | 4 | 12 | Dual provider; DLT compliance; rate controls; cost monitoring | Notification Owner Mitigating |
| O-03 | Low adoption in rural / low-connectivity areas | 3 | 4 | 12 | Offline mode; 144p video; SMS features; DD Free Dish (Phase 3); awareness campaigns | Product + Partnerships Mitigating |
| O-04 | Reputational damage from content controversy or outage | 2 | 5 | 10 | Strong moderation; rapid response; clear communication protocols; DR readiness | Program + Comms Monitoring |

# 3. RISK SUMMARY DASHBOARD

| Category | Count (Open/Mitigating) | Highest Score Items |
| --- | --- | --- |
| Technical | 7 | T-01 (20), T-02 (15) |
| Content | 4 | C-01, C-02, C-03 (12) |
| Project / Delivery | 4 | P-01 (16) |
| Security / Privacy | 4 | S-01 to S-04 (10–12) |
| Operational / External | 4 | O-02, O-03 (12) |

# 4. RISK GOVERNANCE

- Risk Register Owner: Program / Project Manager with Architecture & Security input

- Review cadence: Bi-weekly in project governance; monthly deeper review

- Critical risks (score ≥ 15) escalated to Steering Committee / Ministry immediately

- New risks can be raised by any team member via defined channel

- Closed risks retained in archive for learning

- This document is the baseline; the live version should be maintained in a collaborative tool (e.g., spreadsheet or risk module) with change history

# 5. IMMEDIATE PRIORITY ACTIONS

- T-01: Complete pre-launch load test plan and capacity reservation with NIC

- T-02: Finalise live class overflow architecture and test to 15 lakh concurrent

- P-01: Map approval dependencies and create parallel-track plan

- C-03: Finalise and communicate honorarium policy

- S-01/S-02: Complete DPIA and VAPT scheduling for Phase 1

- All owners: Update status and residual risk at next bi-weekly review

— End of Risk Register (Baseline) —

ParikshaSetu Risk Register v1.0  |  August 2026  |  Living Document  |  Confidential