PARIKSHA MITRA

National Free Competitive Exam Coaching Platform

RISK REGISTER (LIVE)

Project, Technical, Operational, Security & Compliance Risks

| Document Version | v1.0 — Initial Baseline |
| --- | --- |
| Document Status | Living Document — Review Bi-Weekly |
| Based On | PRD Risk Register + All Architecture Documents |
| Date | 19 August 2026 |
| Classification | Confidential — Government Submission |

"Identify early. Mitigate continuously. Never surprise the Ministry."

# 1. INTRODUCTION

## 1.1 Purpose

This Risk Register is the living inventory of risks that could affect the successful delivery, operation, security, or reputation of Pariksha Mitra. It is reviewed regularly, owned by the Project/Program leadership, and used to drive mitigation actions and governance decisions.

## 1.2 Risk Scoring

Likelihood and Impact are scored 1 (Low) to 5 (Critical). Risk Score = Likelihood × Impact. Colour coding:

| 15–25 | Critical — Immediate attention, executive visibility |
| --- | --- |
| 8–14 | High — Active mitigation required, tracked weekly |
| 4–7 | Medium — Monitored, mitigation planned |
| 1–3 | Low — Accepted or routinely managed |

## 1.3 Status Definitions

- Open — Risk is active; mitigation in progress or not started

- Mitigating — Actions underway; residual risk still material

- Monitoring — Mitigation in place; watching for changes

- Closed — Risk no longer applicable or fully accepted with residual noted

- Accepted — Conscious decision to accept residual risk

# 2. RISK REGISTER

## 2.1 Technical & Architecture Risks

| ID | Risk Description | L | I | Score | Mitigation | Owner / Status |
| --- | --- | --- | --- | --- | --- | --- |
| T-01 | Server / platform overload at launch due to high demand | 4 | 5 | 20 | Pre-scale 2× expected load; rate-limit registrations in waves; load test before launch | Platform Lead Open |
| T-02 | Live class concurrent viewers exceed SFU capacity | 3 | 5 | 15 | HLS + YouTube overflow; rigorous load testing; capacity planning; auto-scale | Live Class Owner Mitigating |
| T-03 | AI model latency or accuracy issues at scale | 3 | 4 | 12 | Caching; quantisation; fallback responses; continuous evaluation set; model versioning | AI Lead Mitigating |
| T-04 | GPU capacity or cost constraints for AI | 3 | 4 | 12 | Model tiering; request batching; caching; NIC GPU quota planning | AI + Platform Open |
| T-05 | Vendor lock-in on live streaming provider | 3 | 3 | 9 | Abstract behind internal interface; prefer open WebRTC/HLS standards | Architecture Monitoring |
| T-06 | Operational complexity of many microservices | 3 | 3 | 9 | Start coarser; split only when needed; strong platform tooling & observability | Architecture Monitoring |
| T-07 | Aadhaar / DigiLocker API downtime affecting registration | 2 | 3 | 6 | Mobile OTP is primary; Aadhaar optional; graceful fallback | Auth Owner Monitoring |

## 2.2 Content & Quality Risks

| ID | Risk Description | L | I | Score | Mitigation | Owner / Status |
| --- | --- | --- | --- | --- | --- | --- |
| C-01 | Low-quality or incorrect content from teachers | 3 | 4 | 12 | Strict 5-step verification; expert review; student ratings; rapid unpublish path | Content Ops Mitigating |
| C-02 | Political pressure to include unqualified teachers | 3 | 4 | 12 | Ministry-appointed independent expert panel controls verification | Content + Ministry Monitoring |
| C-03 | Teacher exodus if honorarium not competitive | 3 | 4 | 12 | Clear honorarium structure; recognition & branding for teachers | Content + Commercial Open |
| C-04 | Content piracy / unauthorised redistribution | 4 | 2 | 8 | DRM on downloads; watermarking; content is free so incentive is lower | Media + Security Monitoring |

## 2.3 Project & Delivery Risks

| ID | Risk Description | L | I | Score | Mitigation | Owner / Status |
| --- | --- | --- | --- | --- | --- | --- |
| P-01 | Slow government approval cycles delaying launch | 4 | 4 | 16 | Submit with working MVP; parallel state partnerships; clear escalation path | Program Lead Open |
| P-02 | Scope creep from additional exam or feature demands | 4 | 3 | 12 | Strict change control; phase-gate prioritisation; explicit non-goals in PRD | Product + Program Monitoring |
| P-03 | Key person dependency in architecture or AI | 3 | 4 | 12 | Documentation; pair ownership; knowledge sharing; ADRs | CTO / Architecture Mitigating |
| P-04 | Insufficient NIC capacity or quota delays | 3 | 4 | 12 | Early engagement with NIC; capacity forecasts; phased growth | Platform + NIC Liaison Open |

## 2.4 Security, Privacy & Compliance Risks

| ID | Risk Description | L | I | Score | Mitigation | Owner / Status |
| --- | --- | --- | --- | --- | --- | --- |
| S-01 | Data breach or major privacy incident | 2 | 5 | 10 | Defence-in-depth; encryption; least privilege; VAPT; incident response; DPDP alignment | Security Lead Mitigating |
| S-02 | Non-compliance with DPDP Act 2023 | 2 | 5 | 10 | Privacy by design; consent flows; parental consent; data localisation; DPIA | Privacy Lead Mitigating |
| S-03 | Credential stuffing / account takeover wave | 3 | 4 | 12 | Rate limiting; anomaly detection; optional step-up verification; session monitoring | Security + Auth Mitigating |
| S-04 | Insider threat (malicious or negligent admin) | 2 | 5 | 10 | Least privilege; audit logging; dual control for critical actions; background checks | Security + HR Monitoring |

## 2.5 Operational & External Risks

| ID | Risk Description | L | I | Score | Mitigation | Owner / Status |
| --- | --- | --- | --- | --- | --- | --- |
| O-01 | Competing platforms lobby against government free offering | 3 | 3 | 9 | Platform is free & government-backed; private sector cannot block policy | Program + Ministry Accepted |
| O-02 | SMS gateway cost or delivery failure at scale | 3 | 4 | 12 | Dual provider; DLT compliance; rate controls; cost monitoring | Notification Owner Mitigating |
| O-03 | Low adoption in rural / low-connectivity areas | 3 | 4 | 12 | Offline mode; 144p video; SMS features; DD Free Dish (Phase 3); awareness campaigns | Product + Partnerships Mitigating |
| O-04 | Reputational damage from content controversy or outage | 2 | 5 | 10 | Strong moderation; rapid response; clear communication protocols; DR readiness | Program + Comms Monitoring |

# 3. RISK SUMMARY DASHBOARD

| Category | Count (Open/Mitigating) | Highest Score Items |
| --- | --- | --- |
| Technical | 7 | T-01 (20), T-02 (15) |
| Content | 4 | C-01, C-02, C-03 (12) |
| Project / Delivery | 4 | P-01 (16) |
| Security / Privacy | 4 | S-01 to S-04 (10–12) |
| Operational / External | 4 | O-02, O-03 (12) |

# 4. RISK GOVERNANCE

- Risk Register Owner: Program / Project Manager with Architecture & Security input

- Review cadence: Bi-weekly in project governance; monthly deeper review

- Critical risks (score ≥ 15) escalated to Steering Committee / Ministry immediately

- New risks can be raised by any team member via defined channel

- Closed risks retained in archive for learning

- This document is the baseline; the live version should be maintained in a collaborative tool (e.g., spreadsheet or risk module) with change history

# 5. IMMEDIATE PRIORITY ACTIONS

- T-01: Complete pre-launch load test plan and capacity reservation with NIC

- T-02: Finalise live class overflow architecture and test to 15 lakh concurrent

- P-01: Map approval dependencies and create parallel-track plan

- C-03: Finalise and communicate honorarium policy

- S-01/S-02: Complete DPIA and VAPT scheduling for Phase 1

- All owners: Update status and residual risk at next bi-weekly review

— End of Risk Register (Baseline) —

Pariksha Mitra Risk Register v1.0  |  August 2026  |  Living Document  |  Confidential